# LLM Test Bench - Implementation Plan
## Context
Build a browser-based application to test and compare LLM capabilities across Blackbox AI, Gemini, and Claude. The app lets users select test categories, configure parameters, run tests (single or side-by-side comparison), and view both raw outputs and automated scoring.
## Architecture Overview
- Frontend: React + Vite + TypeScript, Tailwind CSS, Zustand (state), React Query (server cache)
- Backend: Node + Express + TypeScript, proxies API keys from .env
- Streaming: POST-based SSE (fetch + ReadableStream), not EventSource
- Storage: localStorage for test history (no database)
- Monorepo: client/ + server/ + shared/, run together via concurrently
## Project Structure
Blackbox Test/
├── package.json # Root: concurrently dev scripts
├── .gitignore
├── shared/
│ └── types.ts # Shared interfaces (TestScenario, ChatRequest, etc.)
├── client/ # React + Vite
│ ├── src/
│ │ ├── App.tsx
│ │ ├── pages/ # DashboardPage, SingleTestPage, ComparisonPage, HistoryPage, SettingsPage
│ │ ├── components/
│ │ │ ├── layout/ # Header, Sidebar, MainContent
│ │ │ ├── testing/ # CategorySelector, ScenarioCard, ModelSelector, ParameterControls, PromptEditor
│ │ │ ├── results/ # SingleResultView, ComparisonView, StreamingOutput, ResponseMetadata
│ │ │ └── scoring/ # ScoreCard, ScoreBreakdown, ComparisonScoreTable
│ │ ├── hooks/ # useStream, useTestRunner, useScoring
│ │ ├── data/ # testCatalog.ts, scoringRubrics.ts, modelRegistry.ts
│ │ ├── services/api.ts # Backend API wrapper
│ │ └── utils/ # scoring.ts (algorithmic checks), formatters.ts
│ └── vite.config.ts # Proxy /api -> localhost:3001
├── server/ # Express backend
│ ├── .env # BLACKBOX_API_KEY, GEMINI_API_KEY, CLAUDE_API_KEY
│ ├── src/
│ │ ├── index.ts # Express entry
│ │ ├── routes/ # health, models, chat, stream, score
│ │ ├── providers/ # blackbox.ts, gemini.ts, claude.ts (all implement ProviderAdapter)
│ │ └── middleware/ # errorHandler, requestLogger
## API Provider Details
Provider	Endpoint	Auth	Notes
Blackbox AI	https://api.blackbox.ai/chat/completions	Bearer token	OpenAI-compatible format
Gemini	https://generativelanguage.googleapis.com/v1beta/models/	x-goog-api-key header	Requires message format transformation
Claude	https://api.anthropic.com/v1/messages	x-api-key + anthropic-version headers	System prompt is separate field

All three providers implement a common ProviderAdapter interface with chat() and stream() methods.
## Backend Routes
Method	Path	Purpose
GET	/api/health	Provider status (which keys are configured)
GET	/api/models	Available models per provider
POST	/api/chat	Non-streaming completion
POST	/api/stream	Streaming completion (SSE)
POST	/api/score	LLM-as-judge evaluation

## Test Categories (6 categories, 17 scenarios)
### 1. Aggregation
- News Summarization - Summarize article into N bullet points with word limits
- Data Extraction - Extract structured JSON fields from unstructured text
- Key Point Identification - Identify top N key points with importance ratings
### 2. Research
- Factual Knowledge Retrieval - Answer factual questions with cited principles
- Multi-Step Reasoning with Sources - Synthesize info from 3 provided sources, find contradictions
- Comparative Analysis - Compare two subjects across specified dimensions
### 3. Composition
- Creative Writing - Short story with genre, required elements, word count
- Technical Writing - API documentation for a described endpoint
- Code Generation - Function in selected language with error handling and docs
### 4. Reasoning
- Logic Puzzle - Step-by-step logic deduction
- Math Problem - Show-your-work mathematical problem solving
- Causal Reasoning - Identify causes, factors, outcomes, and interventions
### 5. Instruction Following
- Multi-Step Instructions - Follow 4+ exact instructions (haiku, list, binary, exact phrase)
- Structured Output - Return valid JSON matching an exact schema with no extra content
- Constraint-Based Writing - Product description with word count, banned words, price, bullet count
### 6. Conversation & Context
- Persona Consistency - Stay in character across multi-turn conversation
- Clarification Requesting - Ask for missing info instead of guessing on vague prompts
Each scenario includes: pre-built prompt, configurable variables (temperature, max_tokens, scenario-specific params), and a scoring rubric.
## Scoring System (Two-Layer)
Layer 1 - Algorithmic (client-side, instant):
Pure functions checking format compliance, word counts, JSON validity, banned words, exact phrases, key presence, etc.
Layer 2 - LLM-as-Judge (server-side, async):
Uses Claude Sonnet as default judge model. Sends the original prompt + model response + rubric metric to the judge. Returns JSON with score + reasoning per metric.
Each metric has a weight (all weights sum to 100 per scenario). Final score = weighted sum of normalized metric scores.
## UI Modes
Single Test Mode: Left panel (category/scenario/model/params/prompt) + Right panel (streaming output, metadata, scores)
Comparison Mode: Top config panel (shared scenario + multi-model selector) + Bottom side-by-side columns (one per model with output, metadata, scores) + Summary comparison table color-coded by winner per metric
## Implementation Phases
### Phase 1: Foundation
- Init monorepo structure, Vite client, Express server
- Create .env setup with API keys
- Build ProviderAdapter interface + all 3 provider implementations (non-streaming)
- Build /api/health, /api/models, /api/chat routes
- Verify all 3 APIs work through the proxy
### Phase 2: Core UI
- Install Tailwind, React Router, Zustand, React Query
- Build layout shell (Header, Sidebar, MainContent)
- Build SingleTestPage with CategorySelector, ModelSelector, ParameterControls, PromptEditor
- Wire up RunTest button -> /api/chat -> display raw result
### Phase 3: Test Catalog
- Create testCatalog.ts with all 17 scenario definitions
- Create modelRegistry.ts with available models per provider
- Wire dynamic rendering of configurable variables from scenario definitions
### Phase 4: Streaming
- Add streaming to all 3 provider adapters
- Build /api/stream SSE route
- Build useStream hook + StreamingOutput component
- Replace non-streaming flow with streaming
### Phase 5: Scoring
- Build algorithmic scoring functions (scoring.ts)
- Build /api/score LLM-as-judge route
- Build ScoreCard + ScoreBreakdown components
- Auto-score after each test completes
### Phase 6: Comparison Mode
- Build ComparisonPage with multi-model selector
- Parallel stream execution across models
- Side-by-side results + ComparisonScoreTable with color-coded winners
### Phase 7: History & Polish
- localStorage persistence for test history
- HistoryPage with detail view + JSON export
- SettingsPage (API key status, defaults)
- DashboardPage with provider status + quick-start cards
- Error handling polish
## Verification
1. Run npm run dev from root - both client (5173) and server (3001) start
2. Visit http://localhost:5173 - dashboard shows green status for configured providers
3. Select a test category/scenario, pick a model, click Run - see streaming output
4. Scores appear after completion (algorithmic instant, LLM-judge after ~2-3s)
5. Switch to Comparison mode, select 2-3 models, run - see side-by-side results with score table
6. Check History page shows past runs persisted across refresh